Goals and Objectives FY2020-2021

# **Parks and Recreation**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | **Goal/Objective** | **Plan of Action Steps** | **Accomplishments****To-date**  | **Next Step and Projected Completion** | **Projected Budget** | **Expected completion date** |
| 1 | Complete Dog Park on Ashe Avenue at Dunn-Erwin Trail | 1. Revisit original scope of work2. Create site plan3. Acquire quotes to set budget4. Implement scope  | -Complete concrete slabs-Install remaining fencing/gates-Complete drinking/wash stations-Delivery of pipes by Wellons | -Utilities-Duke Energy-Signage-Complete parking lot-LandscapingBy: Late October 2020 | $65,000 | 12/31/2020 |

# Short-Term Goals

Four-Year Long-Term Goals

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | **Goal/Objective** | **Plan of Action Steps** | **Accomplishments****To-date**  | **Next Step and Projected Completion** | **Projected Budget** | **Expected completion date** |
| 2 | Combine Parks and Recreation offices with renovations of Vyas and Community Building facilities | 1. Project layout and measurements of spaces2. Bid out scope of work.3. Council approval for winning bid4. Start contractor work | Met with engineer to start discussions on layouts.  | Project layout and measurements of spacesBy: November 2020 | $TBD | 12/31/2024 |