Goals and Objectives FY2021-2022

# **Public Works**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | **Primary****Goal/Objective** | **Plan of Action** | **Status as of****03/30/2021** | **Projected Expenses for Total Project** | **Projected Completion Date** |
| 1 | Pothole Repairs  Storm Water Drainage  | Aggressive Pothole Repairs as neededAggressive schedule to clean and wash storm drains | Both are reported each month on department staff report |  |  |
| 2 | Purchase Sewer Jet for Storm Drain Repair    | 1. Work with Admin to determine use and need
2. Research on equipment needed
3. Budget
4. Purchase
5. Implement
 | (in progress) | Estimated cost to purchase:$ | By: 06/30/2022 |
| 3 | Small Scale Paving Projects | 1. Complete staff training
2. First project: 100 E Edgerton Alley
3. Second project: 100 E Vance
4. Third project: 900 S Magnolia
 |  | To be determined | By: 06/30/2022 |
| 4 | Paving Projects: Bay St, General Lee Ave, Broad St, Watauga Ave and Lakeshore with infrastructure repairs | 1. Complete bidding process
2. Award Contract
3. Construction
 | Bids have been received and will be presented at April Council meeting | $665,000 | By: 09/30/2021 |

# Short-Term Goals